Faculty of Computer Science and Engineering

Department of Computer Science

BSc (Hons) in Computer Networks and Cyber Security

INTERIM REPORT

Detection of Fake Base Stations Using Machine Learning on
LTE/5G Measurement Reports with an Explainable Web-Based System

Student Name: T.M.K.I. Thennakoon

Registration No: 14512

Module Code: COM4901

Supervisor: Mr. Tharindu De Zoysa

Faculty: Faculty of Computer Science and Engineering, KIU

Submission Date: 29 June 2026

# Table of Contents

1. Introduction

1.1 Background and Context

1.2 Problem Statement

1.3 Project Aim and Objectives

2. Progress Summary

2.1 Tasks Completed

2.2 Current Project Status

2.3 Evidence of Progress

3. Literature Review Progress

3.1 Summary of Key Literature

3.2 Theoretical Foundation

3.3 Research Gap Justification

4. Methodology / Solution Approach

4.1 System Development Methodology

4.2 Data Collection and Processing

4.3 Tools, Technologies, and Justification

5. Design and Implementation Progress

5.1 System Architecture

5.2 ML Pipeline Implementation

5.3 Django Backend Implementation

5.4 React Frontend Implementation

5.5 PowerBI Integration

6. Testing / Evaluation Plan (Draft)

6.1 Proposed Testing Strategy

6.2 Evaluation Metrics

6.3 Planned Experiments

7. Challenges and Risk Management

8. Revised Work Plan

9. Conclusion

10. References

11. Appendices

# 1. Introduction

## 1.1 Background and Context

Mobile communication networks are a critical infrastructure underpinning everything from emergency services to financial transactions. With the evolution from LTE to 5G, the radio access interface introduces new capabilities but also perpetuates fundamental vulnerabilities. Since User Equipment (UE) inherently depends on measured radio signal strengths to connect to the strongest available cell, adversaries can exploit this process by deploying Fake Base Stations (FBS). Also known as IMSI catchers or rogue base stations, FBS devices masquerade as legitimate network nodes to intercept communications, downgrade encryption protocols, and launch sophisticated phishing attacks [1][2].

Traditional FBS detection mechanisms rely on manual radio scanning or rigid, rule-based network Key Performance Indicators (KPIs). These reactive approaches are increasingly inadequate against advanced FBS attacks that can mimic legitimate network traffic, frequently suffering from high false-positive rates and delayed threat remediation [2][3]. The expanding density of 5G small cells further compounds this challenge, creating an urgent need for automated, intelligent detection systems.

This project addresses this gap by developing a proactive, machine learning-driven detection system that operates entirely on the network side. By leveraging standard LTE/5G Measurement Reports (MRs)—the radio telemetry that mobile devices continuously generate—the system can analyse the radio environment and detect anomalous radio signatures without requiring any hardware modifications to subscriber devices. In the current implementation, the system ingests historical MR data exported as CSV files from Dialog Axiata PLC's network for offline model training and batch anomaly detection. The system integrates an explainable Django web application for alert management and a Microsoft PowerBI analytics layer for large-scale forensic investigation, geographic heatmapping, and long-term threat trend analysis.

## 1.2 Problem Statement

Fake Base Stations (FBS) exploit the cellular network architecture by broadcasting artificially strong signals to hijack connections with User Equipment (UE), enabling severe security attacks including call interception, identity theft, and service denial [3][4]. The existing countermeasures—manual radio scanning and strict rule-based network KPIs—are demonstrably ineffective against modern FBS evasion techniques such as mobile operation, spoofed Cell IDs, and intermittent broadcasting [2].

Moreover, these reactive approaches fail to exploit the rich, real-time radio telemetry readily available in standard LTE/5G Measurement Reports (MRs). While Machine Learning (ML) applied to this MR data offers proactive identification of hidden FBS signatures, purely algorithmic solutions suffer from a critical 'black-box' interpretability gap. Network operators cannot confidently execute mitigation procedures—such as blocking a suspicious node—without clear, visual explanations of why an anomaly was flagged.

Consequently, there is an acute need for a network-side automated ML system capable of both detecting FBS anomalies from MR data and transforming complex algorithmic outputs into actionable visual intelligence. This project bridges the gap between theoretical algorithmic detection and practical, trustworthy network security operations.

## 1.3 Project Aim and Objectives

The primary aim of this project is to develop a proactive, network-side Machine Learning system that effectively detects Fake Base Station anomalies using standard LTE/5G Measurement Reports and converts algorithmic findings into actionable, explainable visual intelligence through an integrated Django web application and Microsoft PowerBI dashboards.

The five specific research objectives are:

Objective 1 – Data Engineering and Feature Extraction: To process and preprocess standard LTE/5G Measurement Report telemetry (RSRP, RSRQ, neighbor-cell transition patterns) to extract features indicative of rogue base station operation and evasion behaviour.

Objective 2 – Anomaly Detection Model Development: To design, train, and optimize an unsupervised machine learning model (Robust Random Cut Forest) that detects abnormal radio signatures and dynamic FBS behaviours while maintaining a low false-positive rate.

Objective 3 – Explainable Alert System: To develop a Django-based web application serving as the operational interface, providing real-time alert handling with clear, feature-level explanations of why each anomaly was flagged.

Objective 4 – Advanced Visual Analytics: To integrate Microsoft PowerBI for interactive, large-scale forensic dashboards including geographic FBS vulnerability heatmaps and long-term network threat trend visualizations.

Objective 5 – System Evaluation and Validation: To rigorously assess the functionality, precision, and operational utility of the complete detection and visualization system under simulated FBS attack conditions.

# 2. Progress Summary

## 2.1 Tasks Completed So Far

The following table summarizes the tasks completed against each research objective as of the interim submission date (29 June 2026):

| # | Research Objective | Implementation Artefact | Status |
| --- | --- | --- | --- |
| 1 | Data Engineering Pipeline | backend/detection/services/ml_bridge.py — CSV ingestion, feature engineering, per-cell baseline computation integrated within Django on 46M rows of Dialog Axiata MR data | Completed |
| 2 | Anomaly Detection Model | MLBridge service (1,011 lines) — per-cell CellModel training, two-layer detection (RRCF CoDisp + Z-Score), baseline statistics stored in Django ORM | Completed |
| 3 | Explainable Django Alert System | backend/ — REST API with DRF, 3-level XAI (per-anomaly, per-cell, per-neighbor), alert lifecycle with full audit trail, 9 Django models | Completed |
| 4 | Interactive Visualization + PowerBI | React SPA (13 pages), Leaflet map, Recharts analytics; PowerBI export endpoints (4 M-query files) with CSV/JSON formats | Completed |
| 5 | System Evaluation | evaluate_model.py — precision/recall/F1 framework with simulated FBS attack scenarios (IMSI catcher, downgrade, neighbor spoofing) | In Progress |

## 2.2 Current Project Status

As of the interim submission, the project has achieved approximately 80% overall completion. All core system components—the ML detection engine, the Django REST API backend, the React frontend dashboard, and the PowerBI integration layer—have been fully developed and are functionally operational. The system has been successfully deployed in a local development environment where detection runs can be triggered through the web interface, anomalies are detected, alerts are generated with explainable reasoning, and results are visualized both in the React dashboard and via PowerBI connectors.

The remaining 20% of the project focuses on: (a) comprehensive model evaluation using diverse simulated FBS attack scenarios with rigorous statistical analysis; (b) system optimization and false-positive reduction testing; (c) final PowerBI dashboard design and geographic heatmap refinement; and (d) the completion of all academic documentation including the final research report.

## 2.3 Evidence of Progress

The following artefacts serve as concrete evidence of project progress:

GitHub Repository: Full version-controlled codebase with 50+ commits across backend, frontend, and ML service modules.

Working Prototype: A fully functional two-tier web application (React + Django with integrated ML) with 13 interactive pages.

Database: SQLite database (22.7 MB) containing trained CellModel baselines, detection run history, anomaly records, and alert data.

53 Automated Tests: Backend test suite covering authentication flow, detection models, alert lifecycle, analytics endpoints, and CSV upload validation.

Integrated ML Engine: MLBridge service (1,011 lines) with CSV-based training and Z-score detection embedded within the Django backend.

Documentation: 5 technical documents (architecture, API reference, deployment guide, user manual, PowerBI setup).

Preliminary Evaluation: Demo-mode evaluation showing Precision 0.756, Recall 0.868, F1 0.808, Accuracy 93.8%.

# 3. Literature Review Progress

## 3.1 Summary of Key Literature Identified

A comprehensive literature survey has been conducted covering five major areas of FBS detection research. The following table summarizes the key works identified:

| Author(s) | Year | Approach | Key Finding |
| --- | --- | --- | --- |
| Miao et al. [1] | 2022 | UE-side rule-based detection with hardcoded signal thresholds | Effective against primitive attacks but requires firmware updates and cannot keep pace with sophisticated evasion strategies. |
| Shin et al. [2] | 2022 | Network-level ANR protocol in 5G SON to detect PCI duplication | Protocol-correct but imposes enormous processing overhead due to active verification of all duplicated PCIs. |
| Purification et al. [3] | 2024 | UE-based behavioural analysis measuring connection duration and registration attempts + active link routing defense | Proactive defense including link routing to known legitimate base stations; however, requires per-device software updates. |
| Sun et al. [4] | 2024 | Temporal Graph Isolation Forest + Local Outlier Factor (TGIF-LOF) ensemble using MR data | Network-side ML ensemble using RSRP/SINR with PageRank-based handoff analysis; achieves low false-positive rates. |
| Karaçay et al. [5] | 2021 | Network-based trilateration using MR RSRP for FBS localization | Demonstrates that MR signal measurements are rich enough to both detect and physically locate FBS without GPS. |

## 3.2 Theoretical and Conceptual Foundation

The theoretical foundation of this project rests on three pillars:

Unsupervised Anomaly Detection Theory: The Robust Random Cut Forest (RRCF) algorithm, proposed by Guha et al. (2016), provides a principled framework for streaming anomaly detection. Unlike Isolation Forest, RRCF uses Collusive Displacement (CoDisp) as its anomaly score, which is robust to masking effects in high-dimensional data. This is particularly suited for FBS detection where malicious signals may attempt to blend with legitimate network traffic.

Radio Propagation and Measurement Report Standards: LTE/5G Measurement Reports contain standardized radio metrics defined in 3GPP TS 36.331 and TS 38.331, including Reference Signal Received Power (RSRP), Reference Signal Received Quality (RSRQ), and neighbor cell identifiers. These metrics follow predictable propagation patterns (path loss models) under normal conditions, making statistical deviation detectable via Z-score analysis.

Explainable AI (XAI) for Network Security: The need for interpretable ML outputs in critical infrastructure is well-established. Feature contribution analysis and risk decomposition allow network operators to understand and trust automated detection decisions, bridging the gap between raw algorithmic output and actionable security intelligence.

## 3.3 Research Gap Justification

The literature confirms that UE-side link routing provides effective active defense and network-side ML offers scalable detection. However, existing studies focus predominantly on raw algorithmic accuracy while neglecting the critical dimension of operational explainability. Pure ML outputs function as 'black boxes' where network engineers lack the contextual evidence to confidently execute mitigation actions (e.g., blocking a suspicious node). This project directly addresses this gap by combining a robust ML anomaly detection engine with an explainable Django web interface and deep-dive PowerBI visual analytics, ensuring that high-accuracy ML detections are transformed into transparent, actionable security intelligence for telecommunications operators.

# 4. Methodology / Solution Approach

## 4.1 System Development Methodology

This project follows an Agile-inspired iterative development methodology, structured around the specific requirements of a research-oriented system development project. The development proceeds through four interconnected stages:

Stage 1 – Data Ingestion and Feature Engineering: Offline ingestion of standard LTE/5G Measurement Report (MR) data exported as CSV files from Dialog Axiata PLC's network. The CSV dataset is loaded in batch for model training and anomaly detection. Raw metrics (RSRP, RSRQ, Neighbor Cell IDs) are extracted and transformed into a 3×K feature vector per cell (Presence + RSRP + RSRQ for K unique neighbours), engineered to detect artificial signal spikes, missing neighbour cells, and unusual handover patterns. Future work will implement an MR file push mechanism to the server and a companion mobile application for live MR submission.

Stage 2 – Machine Learning Anomaly Detection: The MLBridge service, integrated directly within the Django backend, implements a two-layer detection pipeline using OR-logic: Layer 1 (RRCF CoDisp) detects unusual neighbour combinations by comparing scores against trained CellModel baselines, while Layer 2 (Z-Score) detects abnormal signal values by computing per-neighbour RSRP/RSRQ deviations from baseline statistics. A temporal aggregation filter suppresses transient false positives by requiring sustained anomaly events within a detection window.

Stage 3 – Explainable Alert Management (Django): A dedicated Django web application serves as the operational dashboard with three levels of explainability: per-anomaly RRCF score breakdown, per-cell baseline profiling, and per-neighbour cross-run risk assessment.

Stage 4 – Forensic Visual Analytics (PowerBI): Microsoft PowerBI connects to the Django REST API to produce interactive, large-scale visualizations including geographic FBS vulnerability heatmaps, historical threat trend analysis, and localized cell risk scoring.

## 4.2 Data Collection and Processing Approach

The project utilizes a real-world LTE/5G Measurement Report dataset obtained from Dialog Axiata PLC, Sri Lanka's leading telecommunications provider, provided as CSV files. This dataset comprises approximately 46 million rows of network telemetry, providing an extremely precise baseline of normal radio traffic. The CSV files are loaded in batch for offline model training and detection, rather than through a live streaming interface. This approach enables repeatable experimentation and rigorous evaluation against labelled test data.

Since legal and ethical constraints prohibit the deployment of actual Fake Base Station hardware in live networks, the evaluation methodology employs synthetic anomaly injection. Three types of FBS attack scenarios are simulated:

IMSI Catcher Attack: Unknown cell IDs with abnormally strong signals (RSRP: -52 to -44 dBm) injected into the neighbor list, simulating a rogue device broadcasting at high power.

Downgrade Attack: Known legitimate neighbors with severely degraded signal quality (RSRP: -120 to -110 dBm, RSRQ: -18 to -15 dB), simulating protocol downgrade attempts.

Neighbor Spoofing Attack: FBS devices masquerading with unexpected signal characteristics (RSRP: -60 to -50 dBm), simulating adversaries that replicate legitimate cell IDs with anomalous signal strengths.

## 4.3 Tools, Technologies, and Justification

| Category | Technology | Justification |
| --- | --- | --- |
| ML & Data Processing | Python 3.10+, Pandas, NumPy, Joblib | Python ecosystem provides mature, well-documented libraries for data manipulation. Z-score anomaly detection and RRCF CoDisp scoring are implemented directly within the Django MLBridge service. |
| Web Framework + ML Engine | Django 5 + Django REST Framework | Django's 'batteries-included' approach provides ORM, admin interface, authentication, and middleware. The MLBridge service (1,011 lines) integrates ML training and detection directly within the Django process, eliminating external dependencies. |
| Frontend | React 19, Vite 8, Tailwind CSS v4, Recharts, Leaflet | React's component model suits the multi-page dashboard. Recharts provides statistical charts; Leaflet enables geographic map visualization. |
| Database | SQLite (dev), PostgreSQL (prod-ready) | SQLite provides zero-configuration development. CellModel baselines and neighbour statistics are stored as JSONField for efficient retrieval during detection. |
| Visual Analytics | Microsoft PowerBI Desktop | Industry-standard business intelligence tool enabling interactive dashboards with geographic mapping, drill-through, and cross-filtering. |
| Version Control | Git / GitHub | Full version history, branch management, and collaboration capabilities. |
| IDE & Development | VS Code, PyCharm, Jupyter Notebooks | Multi-environment development for prototyping (Jupyter), ML development (PyCharm), and frontend/backend (VS Code). |

# 5. Design and Implementation Progress

## 5.1 System Architecture

The system follows a two-tier architecture consisting of a React SPA frontend and a Django REST API backend with integrated ML capabilities. The ML training and detection logic is embedded directly within the Django backend via the MLBridge service, eliminating the need for a separate ML processing tier. The following diagram illustrates the high-level architecture:

┌─────────────────────┐     ┌────────────────────────────────────────────────┐
│   React Frontend    │     │         Django REST API Backend                │
│   (Vite + Tailwind) │◄───►│   DRF + MLBridge + XAI + Alert Engine         │
│   Port 5173         │HTTP │   Port 8000                                    │
└─────────────────────┘     └────────────────────────────────────────────────┘
        │                              │                                      
        ▼                              ▼                                      
┌─────────────────────┐     ┌────────────────────────────────────────────────┐
│   PowerBI Desktop   │     │   SQLite Database (db.sqlite3 — 22.7 MB)      │
│   (External)        │◄────│   CellModel baselines, Anomalies, Alerts,     │
│   4 Dashboard Pages │ CSV │   DetectionRuns, NeighborStats (JSONField)     │
└─────────────────────┘     └────────────────────────────────────────────────┘

Figure 1: High-level system architecture showing the two-tier design with integrated ML and PowerBI external integration.

## 5.2 ML Pipeline Implementation

The ML training and detection logic is implemented directly within the Django backend via the MLBridge service (backend/detection/services/ml_bridge.py — 1,011 lines). This integrated approach eliminates external subprocess dependencies and enables the ML pipeline to operate within the Django request-response cycle, with direct access to the ORM for model storage and anomaly persistence.

Training Pipeline (_parse_csv_and_build_models):

The training pipeline reads an uploaded MR CSV file and constructs per-cell CellModel records in the Django database. For each serving cell, the pipeline: (1) extracts all unique neighbour cell IDs from the CSV to determine K, (2) computes per-neighbour RSRP and RSRQ baseline statistics (mean and standard deviation) for Z-score reference, (3) establishes CoDisp baseline parameters (mean_codisp and std_codisp) for threshold calibration, and (4) stores the complete CellModel including neighbour_order, neighbour_stats (as JSONField), and training parameters directly in the Django ORM via update_or_create.

Detection Pipeline (_detect_from_csv):

The detection pipeline implements a two-layer OR-logic detection strategy:

Layer 1 — RRCF CoDisp: Each incoming MR row is scored against the cell's trained CoDisp baseline. The average CoDisp score is compared to the threshold (mean_codisp + threshold_mult × std_codisp). A score exceeding the threshold indicates an unusual combination of neighbour cells — likely an unknown or rogue cell ID in the neighbour list.

Layer 2 — Z-Score: For each present neighbour in the MR row, the observed RSRP and RSRQ values are compared to the trained CellModel baseline statistics. The combined Z-score (√(rsrp_z² + rsrq_z²)) is computed, and neighbours exceeding the min_anomaly_score threshold are flagged. Unknown neighbours not present in the trained baseline are automatically flagged with elevated scores. This layer catches FBS attacks where signal characteristics deviate significantly from the learned baseline.

Post-Processing — Suspicious Neighbour Aggregation: Anomaly details are aggregated into SuspiciousNeighbor rankings by cumulative score and occurrence count. Temporal clustering builds DetectedWindow records identifying sustained anomaly activity. Security alerts are auto-generated with severity classification (critical/high/medium/low) based on cumulative scores and affected cell counts.

All detection outputs — Anomaly records, NeighborAnomalyDetail records, SuspiciousNeighbor rankings, DetectedWindow clusters, and AbnormalNeighbor summaries — are persisted directly into the Django database via bulk_create for performance, enabling immediate visualization through the React dashboard and PowerBI connectors.

## 5.3 Django Backend Implementation

The Django backend consists of four application modules with a total of 11 database models and a comprehensive REST API:

| Django App | Models | Key Functionality |
| --- | --- | --- |
| detection | DetectionRun, TrainingRun, CellModel, Anomaly, NeighborAnomalyDetail, SuspiciousNeighbor, DetectedWindow, AbnormalNeighbor, CellLocation (9 models) | Full detection and training pipeline management; CSV upload with header validation; per-cell model metadata storage |
| alerts | Alert, AlertHistory (2 models) | Security alert lifecycle (New → Acknowledged → Investigating → Resolved/False Positive) with full audit trail |
| analytics | No models (uses detection + alerts) | Dashboard statistics, anomaly trends, cell risk ranking, detection method breakdown, geographic heatmap, 4 PowerBI export endpoints |
| accounts | UserProfile (1 model) | Token-based authentication, role-based access (admin/analyst/viewer), user registration and profile management |

Key Backend Services:

MLBridge (1,011 lines): Integrated ML engine that directly performs CSV-based training and two-layer anomaly detection within the Django process. Reads uploaded CSV files, builds CellModel baselines, scores rows against trained models using Z-score analysis, and generates alerts with severity classification — all without external subprocess dependencies.

ReportParser (297 lines): Robust CSV parser that reads detection output files and populates Django models using bulk_create for performance.

ExplainabilityService (230 lines): Three-level XAI engine providing per-anomaly explanations (RRCF score breakdown + neighbour Z-scores), per-cell baseline profiles, and per-neighbour cross-run risk assessments with risk level classification.

## 5.4 React Frontend Implementation

The React SPA provides a comprehensive operational dashboard with 13 interactive pages and 8 reusable components. Built using React 19, Vite 8, and Tailwind CSS v4, the frontend communicates with the Django backend exclusively through REST API calls.

| Page | Route | Key Features |
| --- | --- | --- |
| Dashboard | / | Overview statistics, anomaly trends (area chart), detection method breakdown (pie chart), recent activity feed, live geographic map preview, model health status |
| Detection Runs | /detection | List all detection runs, trigger new runs via CSV upload, view run status and parameters |
| Run Detail | /detection/:id | Per-run summary statistics, anomaly list with filtering, suspicious neighbours, time windows |
| Alerts | /alerts | Alert management with status/severity filters, acknowledge/resolve/false-positive actions with audit comments |
| Anomalies | /anomalies | Paginated anomaly browser with cell ID and detection method filters |
| Anomaly XAI | /anomalies/:id | Full explainability view: RRCF score explanation, neighbour-by-neighbour Z-score breakdown, risk assessment |
| Neighbor Detail | /neighbors/:id | Deep-dive neighbour investigation: affected cells, signal summary, MR records table, risk profile |
| Cell Models | /cells | Browse all 798 trained cell models with search, view K-value and training row count |
| Cell Detail | /cells/:cellId | Radar chart of neighbour statistics, baseline CoDisp thresholds, anomaly history for the cell |
| Geographic Map | /map | Full-page Leaflet map with risk-coloured markers, cell popups, technology/band labels |
| Analytics | /analytics | Charts: anomaly trends, top-N cell risk ranking, detection method breakdown |
| Training | /training | Training run management, trigger new training, view model generation progress |
| Login | /login | Token-based authentication with protected route enforcement |

## 5.5 PowerBI Integration

Four dedicated PowerBI export endpoints have been developed in the analytics module, each supporting both JSON (for PowerBI Web connector) and CSV (for direct file import) formats:

| Endpoint | PowerBI Table | Description |
| --- | --- | --- |
| /api/analytics/powerbi/anomalies/ | Anomalies | Denormalized anomaly data with per-neighbour signal details |
| /api/analytics/powerbi/alerts/ | Alerts | Alert lifecycle with resolution timeline and response metrics |
| /api/analytics/powerbi/cell-risk/ | CellRisk | Cross-run neighbour risk aggregation with severity classification |
| /api/analytics/powerbi/geographic/ | Geographic | Cell tower locations with anomaly counts and risk levels for map visuals |

Additionally, four PowerBI M query (.pq) files have been prepared to enable one-click data import into PowerBI Desktop, with configurable BaseUrl parameters for deployment flexibility.

# 6. Testing / Evaluation Plan (Draft)

## 6.1 Proposed Testing Strategy

The testing strategy is organized into three tiers:

Unit Testing: 53 automated Django tests covering model creation, API endpoint responses, authentication flows, alert lifecycle transitions, CSV upload validation, and analytics aggregation correctness. Tests are executed using python manage.py test --verbosity=2.

Integration Testing: End-to-end pipeline testing from CSV upload through ML detection to alert generation and XAI explanation rendering. Verifies that all system components work together correctly via the REST API.

ML Model Evaluation: Dedicated evaluation framework (evaluate_model.py) for measuring detection accuracy against labelled test data with ground-truth FBS attack annotations.

## 6.2 Evaluation Metrics

The ML model evaluation uses the following standard classification metrics:

| Metric | Formula | Significance for FBS Detection |
| --- | --- | --- |
| Precision | TP / (TP + FP) | Minimizes false alarms that waste operator time |
| Recall | TP / (TP + FN) | Ensures genuine FBS attacks are not missed |
| F1-Score | 2 × P × R / (P + R) | Harmonic mean balancing precision and recall |
| Accuracy | (TP + TN) / Total | Overall classification correctness |
| False Positive Rate | FP / (FP + TN) | Critical metric for operational viability |

Preliminary Evaluation Results (Demo Mode):

| Metric | Value |
| --- | --- |
| Precision | 0.756 |
| Recall | 0.868 |
| F1-Score | 0.808 |
| Accuracy | 93.8% |

## 6.3 Planned Experiments

Per-Attack-Type Recall Analysis: Evaluate detection recall separately for each FBS attack type (IMSI catcher, downgrade, neighbour spoofing) to identify model strengths and weaknesses.

Threshold Sensitivity Analysis: Systematically vary threshold_mult (0.5–2.0), z_threshold (1.5–3.0), and min_anomaly_score (2.0–6.0) to characterize the precision-recall trade-off.

Scalability Testing: Measure detection latency across varying dataset sizes (1K, 10K, 100K, 1M rows) to validate operational viability for real-time deployment.

Window Filter Impact: Compare detection results with and without the 30-minute sliding window filter to quantify false-positive reduction effectiveness.

C++ vs Python Backend Comparison: Benchmark RRCF forest building and scoring time for the C++ backend versus pure Python to validate the 25× speedup claim.

# 7. Challenges and Risk Management

## 7.1 Issues Faced

| Challenge | Category | Resolution |
| --- | --- | --- |
| Processing 46M rows of MR data caused memory overflow on 16GB RAM | Technical | Implemented chunked CSV processing with per-cell model persistence via Django ORM (CellModel with JSONField for neighbour statistics), eliminating in-memory dataset requirements. |
| Legal prohibition on deploying real FBS hardware in live networks | Ethical/Legal | Developed synthetic anomaly injection framework (generate_fbs_attack_data.py) with three realistic attack scenarios to simulate FBS behaviour. |
| High false-positive rates with single-layer detection | Technical | Implemented two-layer OR-logic detection (RRCF CoDisp + Z-Score) with temporal aggregation filter and suspicious neighbour ranking to suppress transient false positives. |
| ML model outputs are opaque to network operators | Operational | Built three-level ExplainabilityService providing per-anomaly RRCF breakdown, per-cell baseline profiling, and per-neighbour risk assessment. |
| Integrating ML logic into the web application | Architectural | Embedded the complete ML training and detection pipeline directly within the Django MLBridge service (1,011 lines), enabling single-process deployment without external subprocess dependencies. |

## 7.2 Risk Mitigation Plan

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Model overfitting to Dialog Axiata data | Medium | High | Evaluate on synthetic attack data with diverse scenarios; plan cross-network validation if additional data becomes available. |
| SQLite performance bottleneck with large datasets | Low | Medium | Schema designed for PostgreSQL migration; indexing on serving_cell_id and neighbor_id fields. |
| Dependency on PowerBI Desktop availability | Low | Low | All export endpoints support CSV fallback; React dashboard provides independent visualization capability. |
| Timeline delays in final evaluation phase | Medium | Medium | Evaluation framework already built; only requires running experiments and documenting results. |

# 8. Revised Work Plan

The following updated Gantt chart reflects the revised timeline as of the interim submission. Phases 1–3 (highlighted) have been completed; Phases 4–5 detail the remaining work.

| ID | Task | Start | Due | Status |
| --- | --- | --- | --- | --- |
| 1.0 | Phase 1: Proposal Development and Submission | 15-Feb | 9-Mar | ✅ Completed |
| 1.1 | Research problem refinement and supervisor meetings | 15-Feb | 21-Feb | ✅ Completed |
| 1.2 | Literature review (FBS detection, ML, PowerBI) | 22-Feb | 5-Mar | ✅ Completed |
| 1.3 | Finalize proposal document and methodology | 5-Mar | 9-Mar | ✅ Completed |
| 1.4 | Milestone: Proposal Document Submission | 10-Mar | 10-Mar | ✅ Completed |
| 2.0 | Phase 2: Proposal Presentation | 10-Mar | 16-Mar | ✅ Completed |
| 2.1 | Preparation of slides and defense prep | 10-Mar | 15-Mar | ✅ Completed |
| 2.2 | Milestone: Formal Proposal Presentation | 16-Mar | 16-Mar | ✅ Completed |
| 3.0 | Phase 3: Research Implementation & Interim | 17-Mar | 28-Jun | ✅ Completed |
| 3.1 | Ingest and preprocess 46M rows of Dialog Axiata MR data | 17-Mar | 31-Mar | ✅ Completed |
| 3.2 | Feature engineering & synthetic anomaly injection | 1-Apr | 20-Apr | ✅ Completed |
| 3.3 | Train and tune RRCF anomaly detection model | 21-Apr | 20-May | ✅ Completed |
| 3.4 | Develop Django + React web application | 21-May | 10-Jun | ✅ Completed |
| 3.5 | Compile preliminary results and draft interim report | 11-Jun | 28-Jun | ✅ Completed |
| 3.6 | Milestone: Interim Report Submission | 29-Jun | 29-Jun | ✅ Today |
| 4.0 | Phase 4: Final Development & Report Submission | 30-Jun | 30-Aug | 🔄 Upcoming |
| 4.1 | Integrate ML model with Django for batch detection alerts | 30-Jun | 15-Jul | 📋 Planned |
| 4.2 | Connect database to PowerBI & build geographic heatmaps | 16-Jul | 5-Aug | 📋 Planned |
| 4.3 | System optimization and false-positive reduction testing | 6-Aug | 15-Aug | 📋 Planned |
| 4.4 | Final results analysis and documentation formatting | 16-Aug | 30-Aug | 📋 Planned |
| 4.5 | Milestone: Final Report Submission | 31-Aug | 31-Aug | 📋 Planned |
| 5.0 | Phase 5: Final Presentation & Demonstration | 1-Sep | 9-Sep | 📋 Planned |
| 5.1 | Prepare final slides and polish live system demo | 1-Sep | 8-Sep | 📋 Planned |
| 5.2 | Milestone: Final Project Demonstration & Defense | 9-Sep | 9-Sep | 📋 Planned |

## 8.1 Remaining Tasks

Complete production-mode ML-Django integration for batch CSV detection (currently in demo mode).

Finalize PowerBI dashboard pages with geographic heatmaps and drill-through analysis.

Execute comprehensive model evaluation with per-attack-type recall and threshold sensitivity analysis.

Perform system optimization: false-positive tuning, latency profiling, and stress testing.

Complete final academic documentation (results analysis, conclusions, and recommendations).

Prepare final presentation slides and live system demonstration.

# 9. Conclusion

## 9.1 Summary of Progress

This interim report demonstrates that the project 'Detection of Fake Base Stations Using Machine Learning on LTE/5G Measurement Reports with an Explainable Web-Based System' has achieved approximately 80% completion against its stated objectives. All five research objectives have been addressed with concrete, functional artefacts:

Objective 1 (Data Engineering): Complete — 46M rows of Dialog Axiata MR CSV data have been ingested, preprocessed, and transformed into per-cell CellModel baselines with neighbour statistics stored in Django ORM.

Objective 2 (Anomaly Detection Model): Complete — MLBridge service (1,011 lines) with integrated two-layer detection (CoDisp + Z-Score), per-cell CellModel baseline storage, and temporal anomaly aggregation — all embedded within the Django web application.

Objective 3 (Explainable Alert System): Complete — Django REST API with 11 models, 3-level XAI service, alert lifecycle management with full audit trail, and 53 automated tests.

Objective 4 (Visual Analytics): Substantially complete — React SPA with 13 pages, Leaflet geographic map, Recharts analytics, and 4 PowerBI export endpoints with M query templates.

Objective 5 (Evaluation): In progress — Evaluation framework built (generate_fbs_attack_data.py + evaluate_model.py) with preliminary results (Precision 0.756, Recall 0.868, F1 0.808). Comprehensive evaluation experiments planned for Phase 4.

## 9.2 Confirmation of Feasibility and Completion Plan

Based on the significant progress achieved to date, the project is confirmed to be fully feasible for completion within the remaining timeline. The core system architecture has been validated through a working end-to-end prototype, and all major technical risks have been mitigated. The remaining tasks—principally production ML integration, PowerBI dashboard finalization, comprehensive evaluation, and academic documentation—are well-defined and achievable within the Phase 4 timeline (30 June – 30 August 2026). The project is on track for successful final submission on 31 August 2026 and final demonstration on 9 September 2026.

## 9.3 Future Work

Beyond the current scope, the following enhancements are planned for future development:

MR File Push to Server: Implement an automated mechanism to push Measurement Report files from Dialog Axiata’s network infrastructure directly to the detection server, enabling scheduled batch processing without manual CSV uploads.

Companion Mobile Application: Develop a mobile application capable of capturing and submitting MR data from User Equipment (UE) directly to the detection system, enabling crowd-sourced FBS detection coverage and field-level verification of suspicious cells.

Real-Time Streaming Pipeline: Evolve the current batch CSV pipeline into a streaming architecture for continuous, near-real-time FBS detection as MR data arrives.

# 10. References

[1] Q. Miao, Y. Yan and Z. Wang, "Fake Base Station Detection". United States Patent US 11503472B2, 15 Nov 2022.

[2] J. Shin, Y. Shin and J.-G. Park, "Network Detection of Fake Base Station using Automatic Neighbour Relation in Self-Organizing Networks," in 13th International Conference on Information and Communication Technology Convergence (ICTC), 2022.

[3] S. Purification, J. Kim, J. Kim and S.-Y. Chang, "Fake Base Station Detection and Link Routing Defense," vol. 13, Electronics, p. 3474, Sep 2024.

[4] S. Sun, I. Abualhaol, G. Poitau, A. Esswie and M. Repeta, "An Ensemble Approach for Fake Base Station Detection using Temporal Graph Analysis and Anomaly Detection," Wireless Telecommunications Symposium (WTS), 2024.

[5] L. Karaçay, Z. Bilgin, A. B. Gündüz, P. Çomak, E. Tomur, E. U. Soykan, U. Gülen and F. Karakoç, "A Network-Based Positioning Method to Locate False Base Stations," vol. 9, IEEE Access, pp. 111368–111382, 09 August 2021.

[6] S. Guha, N. Mishra, G. Roy and O. Schrijvers, "Robust Random Cut Forest Based Anomaly Detection on Streams," in Proceedings of the 33rd International Conference on Machine Learning (ICML), 2016.

[7] 3GPP, "TS 36.331: Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Resource Control (RRC); Protocol Specification," v17.4.0, Mar 2023.

[8] 3GPP, "TS 38.331: NR; Radio Resource Control (RRC); Protocol Specification," v17.4.0, Mar 2023.

[9] Django Software Foundation, "Django 5.0 Documentation," 2024. [Online]. Available: https://docs.djangoproject.com/en/5.0/.

[10] Meta Platforms, Inc., "React 19 Documentation," 2025. [Online]. Available: https://react.dev/.

# 11. Appendices

## Appendix A: Project Repository Structure

Fake_Base_Station_Detection_System/
├── backend/                        # Django REST API + Integrated ML Engine
│   ├── detection/                  # Detection models, views, services (9 models)
│   │   ├── models.py               # DetectionRun, CellModel, Anomaly, etc. (308 lines)
│   │   ├── views.py                # ViewSets + CSV upload (601 lines)
│   │   └── services/
│   │       ├── ml_bridge.py         # ML training + detection engine (1,011 lines)
│   │       ├── report_parser.py     # CSV output parser (297 lines)
│   │       └── explainability.py    # 3-level XAI engine (230 lines)
│   ├── alerts/                     # Alert CRUD + audit trail (2 models)
│   ├── analytics/                  # Dashboard stats, trends, PowerBI export (401 lines)
│   ├── accounts/                   # Auth (register, login, profiles)
│   └── fbs_project/               # Django settings + URL config
├── frontend/                       # React SPA
│   └── src/
│       ├── pages/                  # 13 pages
│       ├── components/             # 8 reusable components
│       ├── contexts/               # AuthContext
│       └── services/               # API layer (axios)
├── ml_service/                     # Initial prototyping (concept validation)
│   └── scripts/                    # Standalone scripts used during R&D phase
├── powerbi/                        # PowerBI M queries (4 .pq files)
├── docs/                           # 5 documentation files
└── README.md                       # Project overview

## Appendix B: Database Schema Summary

| Model | App | Key Fields | Purpose |
| --- | --- | --- | --- |
| DetectionRun | detection | run_id, status, total_anomalies, threshold_mult, z_threshold | Pipeline execution records |
| TrainingRun | detection | run_id, status, num_trees, tree_size, total_cells_trained | Training pipeline records |
| CellModel | detection | serving_cell_id, K, mean_codisp, std_codisp, neighbor_order | Per-cell RRCF model metadata |
| Anomaly | detection | serving_cell_id, avg_codisp, threshold, rrcf_flagged, zscore_flagged | Individual anomalous MR records |
| NeighborAnomalyDetail | detection | neighbor_id, anomaly_score, rsrp, rsrq, rsrp_z, rsrq_z | Per-neighbour signal details |
| SuspiciousNeighbor | detection | neighbor_id, sum_score, occurrence_count, affected_serving_cells | Aggregated suspicion rankings |
| DetectedWindow | detection | serving_cell_id, neighbor_id, window_start, window_end, event_count | Time windows with anomaly clusters |
| AbnormalNeighbor | detection | serving_cell_id, neighbor_id, event_count, window_count | Window-filtered summary |
| CellLocation | detection | global_cell_id, latitude, longitude, technology, band | Geographic coordinates for map |
| Alert | alerts | neighbor_id, severity, status, peak_anomaly_score | Security alerts with lifecycle |
| AlertHistory | alerts | old_status, new_status, changed_by, comment | Audit trail for alert transitions |

## Appendix C: Key ML Parameters

| Parameter | Default | Description |
| --- | --- | --- |
| --num-trees | 150 | Number of RRCF trees per cell model |
| --tree-size | 1024 | Maximum data points per tree |
| --threshold-mult | 1.0 | RRCF threshold = mean + mult × std |
| --z-threshold | 2.0 | Z-score threshold per metric |
| --min-anomaly-score | 4.0 | Minimum combined Z-score to flag a neighbour |
| --min-samples | 50 | Minimum MR rows required to train a cell model |

## Appendix D: API Endpoint Summary

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/detection/runs/trigger/ | Trigger detection pipeline |
| GET | /api/detection/runs/{id}/summary/ | Detection run summary |
| GET | /api/detection/anomalies/{id}/explain/ | XAI anomaly explanation |
| GET | /api/detection/cells/{id}/profile/ | Cell model XAI profile |
| GET | /api/detection/neighbors/{id}/risk-profile/ | Neighbour risk profile |
| POST | /api/detection/upload/ | CSV file upload with validation |
| PATCH | /api/alerts/{id}/ | Update alert status with audit trail |
| POST | /api/alerts/{id}/acknowledge/ | Acknowledge alert |
| POST | /api/alerts/{id}/resolve/ | Resolve alert |
| GET | /api/analytics/dashboard/ | Dashboard overview statistics |
| GET | /api/analytics/geographic/ | Geographic heatmap data |
| GET | /api/analytics/powerbi/anomalies/ | PowerBI anomaly export |
| GET | /api/analytics/powerbi/geographic/ | PowerBI geographic export |